Appraisal of the Command Area Development (CAD) Plans of Omkareshwar and Indira Sagar Irrigation Projects in Madhya Pradesh

# GENERIC ISSUES OF THE CAD

# Command Area

A command area is the area that receives irrigation water through a canal network from various sources, such as reservoir behind a dam, a diversion barrage, a river lift, groundwater, etc. The command area may start anywhere from the off take point of the main canal from water source. The introduction of irrigation in a command area results in changes in land, water, and the biological and socio-economic environment. These changes can be positive as well as negative. The impacts could be increased availability of water for crop production, human consumption, ground water recharge, significant and often irreversible changes in flora and fauna (both composition and distribution of species), microclimate, physico-chemical properties of the soil, surface and ground water and soil micro-organism.

Indirectly, these changes affect the socio-economic activities of the region (changes in  cropping patterns, industrialization, urbanization, improved water availability), each of which also have a consequential  environmental impact (increased runoff and leaching of chemical pesticides and fertilizers, industrial effluents, urban effluents, water logging and the resulting salinity due to inappropriate cropping patterns, improved health due to better sanitation, etc.)

The cumulative impacts of these  changes have a significant long term impact on the ecosystem. Changes in flora can lead to changes in the dependent or interactive species of fauna, and vice versa. There can be a significant increase of invasive species (like water hyacinth) and changes in water regimes and micro climates can lead to breeding of disease vectors and changes in disease pattern.

In short, the introduction or diversion of water in a region has a host of environmental impacts that go far beyond the traditional understanding of command area development and need to be examined by institutions (like the MoEF) and that have the requisite expertise in environmental matters. Unfortunately, despite this being recognized at the highest levels of the government for over twenty years, and reiterated in the letter of the Secretary (E&F) to the Secretary (WR) of 4th February, 1988, and by the Environmental Sub-Group of the NCA from time to time, there is still a tendency among project authorities to restrict the focus of command area development plans to the traditional concerns regarding the distribution and optimal use of irrigation water.

# Command Area Development and Water Management

The Centrally Sponsored Command Area Development (CAD) Programme started in 1974-75. It envisaged execution of on-farm development (OFD) works like field channels, land levelling, field drains and conjunctive use of ground and surface water; the introduction of the rotational system of water distribution to ensure equitable and timely supply of water to each holding; and evolving and propagating crop patterns and water management practices appropriate to each command area. The main emphasis of this programme has been to give attention to the resource (land, water and other inputs to agriculture) management. For obtaining maximum benefits from irrigation water, it is essential that the command area is fully ready to receive and beneficially use' supplies.  The biggest single malady in the major and medium irrigation sector all along has been the continued tendency to start more and more new projects resulting in wanton proliferation of projects, thin spreading of resource and consequent time and cost overruns. Though all the Plans, without exception, declared their intention to give priority to complete the ongoing schemes, the addition of new schemes continued unabated. It has become imperative to tighten the standards of project preparation and design before its appraisal stage. In particular, cropping patterns must be planned with due regard to soil and drainage conditions; the potential for conjunctive use of groundwater should be fully exploited and farmers educated to prepare their lands for proper irrigation..

# Environmental Aspect

Concern over the environmental impact of an  irrigation and hydro power projects arises due to failure to check erosion in catchment areas; submergence of economically and ecologically valuable forests, irreversible damage to the biotic environment, large-scale displacement of people, impact on human health, pollution of river water, over-exploitation of groundwater and damage to soils of the cultivated land and local groundwater due to indiscriminate use of irrigation water that is used inefficiently under the most prevalent flow irrigation methods. It is necessary to make sure that the crop and water use patterns are planned with due care and after proper investigation so that most of the above mentioned adverse impacts could be minimized. The command area development plan should also make sure that the project design entails disturbance of existing population settlements and forest cover to the minimum possible level within the available alternatives. The Standing Committee on Agriculture of the 11th Lok Sabha while discussing demands of Grants for the Ministry of Water Resources in the year 1996-97 has averred in its Fourth Report that “Agricultural land drainage for controlling the salinity and water logging must form the integral part of the CAD. Irrigation and drainage has to go simultaneously to sustain the productivity of the land.” Also, the Standing Committee in its Twelfth Report had averred that “The Committee expresses its serious concern over the increase in waterlogged and saline areas in the irrigation commands. On one side we are increasing the area under irrigation and at the same time we are losing part of the irrigated areas due to salinity and water logging. The Committee was shocked to know that such area has increased to 5.76 million hectares.”

# COMMAND AREA DEVELOPMENT PLAN- SPECIFIC DETAILS

For any envisaged action, such as the development of a command area, a proper plan must precede the action. The action of command area development must also be pari-passu with the irrigation infra-structure development, as otherwise the cultivators unaccustomed to irrigation will be inconvenienced to properly manage the water and the land resources and the hitherto rain-fed agricultural lands will degrade due to the development of salinity and water logging, besides causing other adverse impacts.  Such a ‘Pari-passu’ clause can be seen from the Environmental clearance letter issued by the Ministry of Environment and Forests for the Sardar Sarovar Projects in Gujarat and Rajasthan and the Indira Sagar Project in Madhya Pradesh. The Environmental clearance of these projects was done in 1987 and CAD plan was to be in place by December 1989. The Environmental clearance to the Omkareshwar project was granted in the year 1993. One of the conditions of clearance was the preparation of a detailed Command Area Development (CAD) plan by March 1994.

Against the MoEF’s condition of preparing the CAD Plan by March 1994, the ‘Brief Interim Report of CAD Plan including EIA/EMP Studies’ dated October 2009 with respect to the Left Bank Canal (LBC) of the Omkareshwar project was made available to some of the members of this Committee on 30th January 2010 when the Project Authority presented the plan. Along with this, the Draft EIA and EMP, the Draft Report of the CAD with Draft Annexures and the Draft of the Socio-economic Report: all with respect to the Indira Sagar Project and all dated August 2009 were also circulated by the Project Authority on 30th January 2010. Some other members got these documents by post near about the same time.  More recently, on 19th March 2010, a few documents pertaining to the designs and maps of field drains and on-farm development works for three distributary commands namely, Gudariya, Roopkheda and Neelkantha, were also made available to this Committee. All the three are related to the Indira Sagar project. Upon examination of the Brief Interim Report of CAD Plan of the Omkareshwar project during the meeting of this Committee on 30th January 2010, as presented by the Project Authority, the implementable (micro) plans with respect to distributary-wise commands were not received.

# B1. FEATURES OF BRIEF INTERIM REPORT OF CAD PLAN OF OMKARESHWAR PROJECT

In the above mentioned report, the ‘Command Area Development Programme’ has been discussed in Pages 24 through 77. At certain places in this document some references have been given to substantiate various project components but This Committee has not been provided with the reports under such references.

With respect to irrigation component, the CAD plan endeavours to construct necessary distribution net work up to 8 ha chak and this is as per standards followed in many command areas. The map showing the irrigation distribution network is not made available to this Committee.

With respect to drainage component, the CAD plan endeavours to provide surface drainage facility at the field level comprising a system of open drains starting from the field and joining with the natural drains. It has been averred that: “The drainage system will be constructed simultaneously with the irrigated delivery system in any block of the command area”. This is a good decision and inclusion of drainage in the CAD Plan and the decision to provide drainage infra-structure along with the irrigation infra-structure is appreciated. In this case also, no illustration, even through a sample map has been provided to this Committee.

The CAD Plan document avers that on-farm development works comprising land shaping/leveling, terracing, provision of sprinkler irrigation system along with drainage facilities, field irrigation channels, farm roads etc., will be done. Besides, the state Agriculture Department will be suitably strengthened to undertake extension activities to educate the farmers on the benefit of on-farm development. Thus, the plan has followed the MoWR guide lines of command area development, which comprise the engineering and other constructional and organizational aspects.

The water management system in the command area will be based on conjunctive use of surface and groundwater. For this, additional dug wells and renovation of the existing dug wells with a view to reaching water utilization from surface water sources and groundwater sources in the ratio of 70: 30.

A dynamic crop plan has been proposed in the command area keeping in view the time taken by rain-fed farmers to come in tune with irrigated farming. The rest of the CAD document presents features of the soil, the study report on groundwater scenario after introduction of irrigation, further details of the water delivery system and some additional notes on some of the components of command area development.

# B1.1 Adequacy of the Plan

This Committee feels that the form in which the brief interim report of command area development plan has been submitted, it may be considered as an ‘Expression of Interest’ of the project authority on the actions that have been envisaged to be undertaken for command area development.

Since the project was environmentally cleared in the year 1993, it is quite likely that some irrigation infra-structure has been developed. If that is so, it will call for simultaneous action on CAD. However, this Committee has neither been provided with information on the progress of irrigation development nor with progress of command area development.

The brief interim report is not supplemented by any illustration of the CAD works or even a sample case of the detailed plan (micro-plan) showing the design calculations, lay out of intended activities on CAD, costs and time schedule of the intended on-farm development works (the activity chart) vis-à-vis the irrigation infra-structure development.

The study on groundwater and conjunctive water use is quite thorough. The study has identified the number of additional groundwater structures needed and pumping requirement to maintain the 70 : 30 ratio of the use of surface water and groundwater. However, the energy scenario of the state and whether or not adequate energy availability could be ensured to energize the pumps to lift groundwater are not elaborated. Thus, it is not clear if the study results could be meaningfully adopted in the command area. This is an important matter, as the text of the brief report given in pages 64 through 77 puts a great emphasis on groundwater development as a remedy to possible water logging and associated chemical problems after the introduction of irrigation in the command area.

The mechanism of maintaining 70 : 30 ratio of surface and groundwater use has not been clarified. The common experience in the country reveals that once irrigation water is made available, the tendency to use this water prevails predominantly. The CAD plan should give a programme of how groundwater use (to the extent of 30 per cent of the total crop water requirement) may be ensured. It is not clear if there may be some kind of rationing of the surface water delivery to the head of a chak to motivate the cultivators to resort to groundwater pumping from the existing wells and sink new wells to further exploit the available groundwater.

Apprehensions about possible drainage problems have also been lightened citing large fluctuation between pre- and post monsoon groundwater table, favourable topography and presence of permeable layer below a depth of 2 meter from the ground surface. While under rain-fed situation the problem of water logging may be minimal, the situation drastically changes under continuous flow irrigation and localized land development when much of the natural slope advantage may not be available. Therefore, timely completion of the drainage net work is essential and such a net work should be in place as soon as the irrigation starts. The brief report does not give any details of work plan to endure this.

Upon scrutiny of the brief interim report of command area development plan, this Committee feels that an implementable CAD plan has not been developed (or may have been developed but not made available to Committee for scrutiny). Such a plan gives time-targeted CAD activities, sample design calculations, itemized costs, the agency responsible for undertaking the various CAD activities, the items for which the onus is to be on the cultivators and the mechanism to motivate the cultivators to timely accomplish their share of the task. Further, the submitted documents do not reflect any thought and corresponding proposed action on several other environmental aspects associated with bringing irrigation water to a hitherto rain-fed ecological system. Thus, the plans for the management (to contain to the minimum possible level) of the adverse impact on human health, flora-fauna, contamination of local surface water bodies and groundwater due to flow and leaching of nutrients and insect-pest controlling chemicals due to higher doses of application, which is expected when irrigation starts, are not discussed in report of CAD plan of the Omkareshwar project, made available to this Committee.

# B2.  DRAFT REPORT AND ANNEXURE OF CAD PLAN FOR THE INDIRA SAGAR PROJECT

Section I of the report contains a Check List detailing the various components of studies and surveys required for preparing a command area development plan and the status of their progress. In these details, references of a study report of 1984 by Indian Institute of Science, Bangalore and separate volumes on OFD works have been made. This Committee has been provided with the copies of the plans of Field Drainage and On-Farm Development activities in the command area of three distributaries (Gudariya, Roopkheda and Neelkantha, as mentioned earlier) for examination. The documents submitted do not specify the command areas under each of the three distributaries.   The soil survey has been carried out by the state Directorate of Agriculture in coordination with the National Bureau of Soil Survey and Jawaharlal Nehru Krishi Viswavidyalaya. The check list avers that training of farmers on improved water management methods was not covered under the MOU and hence, perhaps it will not be done.

In Section II very high field application efficiency of 80 per cent and above has been assumed for which no supporting field data were found. An assumed unrealistically high field application efficiency will result in a shortfall of water available for irrigation and this may cause considerable deviation from the planned cropping pattern as well as area coverage under irrigation. Also, due to unavoidable losses during field application under flow irrigation system, the cotton crop planned over 40 per cent of the area in Zone I and Zone II may either be damaged due to excess water in the surface and in the root zone below the surface in some parcels and will be deprived of water in some other parcel of the command area. The crop plan does not reveal any intention to introduce water saving pressurized irrigation methods though the Government of India has been trying to propagate this method under the generally perceived constraint of water availability in the future and for checking physical and chemical degradation of command area soils under continued flow irrigation, which is inherently poor in overall irrigation efficiency, particularly the filed application efficiency.

Section III presents the detailed project report, which contains, among other things, sub-sections on basic data, various survey results, groundwater, drainage and command area development and conclusions & recommendations.

From the data relevant to develop plans for the CAD, including OFD, it is found that almost 60 per cent of the command area is under level and very gently slope class and majority of the area amounting to more than 86 per cent comprises fine textured soils in the range from gravelly sandy clay loam to clay. Of this, about 29 per cent of the land has predominance of clay. Thus, surface water congestion and drainage problem subsequent to introduction of irrigation may occur over 60 per cent of the command area in general and over 29 per cent of the command area in particular. Fortunately, the saline sodic area is reported to be a little less than 1000 ha at present. However, further development of saline and sodic soil condition after irrigation starts cannot be ruled out in view of the practice of flow irrigation, extreme summer temperature and presence of fine textured soil over large areas, which have impeded natural sub-soil drainage. Impeded natural sub-soil drainage is also revealed from very low basic infiltration rate, high bulk density and in some cases weak soil structure.

Against the above data and information background, the statement: “… there does not exist major problem of surface drainage.” (Page 21, Page 67) may be valid at present when there is no irrigation. But this assertion cannot possibly be accepted to be valid after introduction of irrigation. The statement betrays a lack of appreciation of the post-irrigation scenario when the cultivators will practice micro-scale land leveling to properly distribute irrigation water and most importantly will practice flow irrigation, which will give rise to field losses of irrigation water leading to drainage problem. The statement also suggests that not much importance has been attached to the provision of surface drainage facility simultaneously with irrigation development, a fact in many irrigated command areas that has been causing occurrence of drainage and related problems. This fact had attracted the attention of the Standing Committee of the Parliament in the past leading to the feeling of ‘serious concern’ on the deteriorating production base of land in the irrigated commands in India, as mentioned earlier.  For land development, a list of commonly used machinery and equipment is given in Page 32. The fact that ‘Patela’ is an age-old but highly inefficient land leveling equipment has been overlooked and not even a mention has been made of the highly efficient laser-guided land leveler, which has been introduced in India some years ago and which has tremendous potential to improve field application efficiency crucial to make irrigation sustainable. Such laser-guided land levelers have been used in a few northern states with great benefit. It is also not clear as to how in absence of any field measured value, “the assumed value of 80 per cent field application efficiency appears to be acceptable” (Page 34).

The sub-section on Groundwater reveals its availability and generally under-exploited groundwater resources in the command area, with a few exceptions. Possibility of water logging has been planned to be countered by developing groundwater and ensuring 65 : 35 or 70 : 30 proportion of use of surface water and groundwater (Page 66). The conjunctive water use policy stipulates an annual draft of 1.6 ha m per well and 400 hours of annual pumping using 3 HP pump set. Accordingly, well density has been proposed (Page 66). However, the energy scenario is not known to this Committee and, therefore, feasibility of translating the proposed groundwater development plan cannot be commented upon.

It has been mentioned that the post monsoon groundwater table depth is deeper than 5 m in the alluvial plains along Narmada River but in most of the remaining area (not specified) it is between 2 and 5 m and in certain pockets it is shallower than 2 m. Besides, the water table has been seen to go down sufficiently fast in a span of 1 – 2 months (Page 67, 68). These are the current features of the command area before the introduction of irrigation and under an annual average rainfall of about 900 mm. According to the information on overall delta (Page 159), is 780 mm. Thus, the command area will experience an annual water input of 1680 mm after introduction of irrigation. The current situation of groundwater table depth, surface water logging, salinity and alkali condition, micro-climate and the situation of flora and fauna in the command area are sure to change for worse after irrigation starts, particularly in the region where the present groundwater table depth is 2 – 5 m or shallower. This aspect of the probable post-irrigation scenario does not seem to have been considered seriously. The time bar chart in the Annexure 17 shows that the Detailed survey, Preparation of plans for OFD works, Construction of OFD works, Construction of field drains, etc., are to be taken up between the year 2010 and 2020. In contrast, the total irrigation potential is planned to be achieved by the year 2013. Obviously, there will be a large number years after project completion during which the CAD and the OFD work will be in progress but the entire command area will receive irrigation water. Incidentally, the year of completion of the project (2013) is the third year of the OFD works in a total of 9 years of planned OFD activities. This is not pari-passu planning of irrigation development and command area development, as stipulated in the clearance letter issued by the Ministry of Environment and Forests.

B2.1 Adequacy of the Plan

Section 3.1.14 presents the Command Area Development Plan in very brief mentioning therein that the plan has been developed in accordance with a communication between the Secretaries of the MoWF and the MoWR and certain other guide lines have been followed in preparing the plan. The field drain and on-farm development plans in three distributaries commands (mentioned earlier) made available to this Committee is incomplete in the sense that these only deal with a few of the standard CAD activities and have ignored most others. It may however be stated that the salient features of the command area development and on farm development activities have been presented in the document in different sub-sections. This Committee’s views on such proposed activities have been given above under the title: “The draft report and annexure of CAD plan for the Indira Sagar project”

# CONCLUSIONS

The Honorable Supreme Court of India has passed orders on 25 Feb. 2010, assigning the Committee the responsibility of examining the CAD plans submitted by the Govt. of Madhya Pradesh for ISP and OP, and to give its comments. Therefore, the Committee feels obliged to make a definitive assessment on the basis of the documents provided to the Committee by the State Government.

The Hon. Supreme Court has also mentioned in the said order that according to the State Government, a comprehensive command area development plan was submitted to the MoEF in 1992. Therefore, the Committee has also taken cognizance of this document, and notes that the plan submitted by the State Government to the MoEF in 1992 dealt only with the Omkareshwar Project and did not cover the Indira Sagar Project. The CAD plan for Omkareshwar project was examined by the MoEF and found inadequate that is why in the clearance order of 1993 submission of CAD plan was stipulated.

For reasons detailed above, the Committee does not consider the draft command area development plans for Omkareshwar and ISP, submitted to the MoEF by  MP in    October 2009, as adequate in terms of the conditions laid down as part of the environment clearance, and the subsequent stipulations by the MoEF and the NCA ESG. These plans details only some of the engineering aspects of the command area development activity and the environmental safeguard measures essential for sustainable irrigation development has not been dealt with. Similarly the impact of construction of canal is not provided in the plan and therefore the committee could not assess the impacts of construction on environment such as loss of biodiversity, noise, water and air pollution etc. Therefore, these plans are incomplete and cannot be approved.

# Footnotes

Based on http://planningcommission.nic.in/plans/planrel/fiveyr/8th/vol2/8v2ch3.htm

Based on http://www.education.nic.in/cd50years/15/8p/85/8p850b03.htm

Fourth Report of the Standing Committee on Agriculture of the Eleventh Lok Sabha on the Demands for Grants (1996-97) of MoWR.

Twelfth Report of the Standing Committee on Agriculture of the Eleventh Lok Sabha on the Demands for Grants (1997-98) of MoWR

Letter of Clearance for SSP (Guj), SSP (Raj) and ISP (MP) from MoEF dated 24th June 1987.

Letter of Clearance for OSP (MP) from MoEF dated 13th October 1993.